# XRPL Campus Tokenization Platform – Unified Build Plan

This document merges the original build plan with updated architectural decisions for building a campus asset tokenization platform using XRPL, Next.js, and Supabase.

# 1. Key Architectural Decisions

- Use XLS-20 NFTs for unique assets (NOT MPTs)
- Enforce Supabase Row Level Security (RLS)
- Use XRPL Testnet with faucet funding
- Crossmark first, Xaman later (via wallet adapter)
- Validate Supabase data against XRPL before rendering

# 2. Product Goal

Build a wallet-connected web platform where users can view, mint, and transfer tokenized campus assets. Deliver a working demo in ~1 month.

# 3. Core Components

- Wallet connection layer
- Tokenized asset model
- Issuer/minting workflow
- Catalog + dashboard
- Transfer/request flow
- On-chain + off-chain sync

# 4. Token Standard

Use XRPL XLS-20 NFTs for all assets. Each physical item maps to one NFT.

# 5. Asset Types (Start with Textbooks)

Textbooks (MVP), Calculators, Small Equipment.

Textbook metadata:
- title, author, isbn, course_code, edition, condition, owner_wallet, image_url

# 6. Data Split

XRPL: ownership, token ID, transfer state.
Supabase: metadata, UI state, listings.

# 7. Supabase Requirements (RLS Mandatory)

Enable RLS on all tables.
- Users read public listings
- Users modify only their assets
- Transfers restricted to owner/requester

# 8. XRPL Testnet Setup

Use XRPL faucet to fund wallets.
Add script: scripts/fund-test-wallet.ts

# 9. Repo Structure

apps/web
packages/core
packages/xrpl
supabase/migrations
docs

# 10. Wallet Strategy

Implement wallet adapter interface.
Start with CrossmarkAdapter.
Add XamanAdapter later.

# 11. Proof of Concepts

1. Connect wallet
2. Create asset
3. Mint NFT
4. Display asset
5. Transfer flow

# 12. Sprint Plan (4 Weeks)

Week 1: Setup
Week 2: Minting
Week 3: Transfers
Week 4: Demo polish

# 13. Agent Rules

- No secrets in code
- Use wallet adapter
- Validate DB vs XRPL before render